GRANT PROPOSAL

Solana Validator Health Dashboard

Open-Source Rust Monitoring & Alerting Infrastructure for Solana Validators

| Author | Marchel Penchev |
| --- | --- |
| Grant Program | Solana Foundation Grants |
| Category | Validator & Node Infrastructure |
| Funding Request | $24,000 USD |
| Timeline | 6 months |
| Repository | github.com/mrnobody/solana-validator-health |

# 1. Executive Summary

This project started from a real incident. My colleague Nikola Tsolov noticed that a validator was reporting “healthy” through existing tools — but was actually delinquent. He asked me to look into it and build something that would catch this properly. That became Solana Validator Health Dashboard: an open-source Rust tool that combines on-chain validator state with host system metrics, built by two developers who ran into a problem and decided to fix it.

The tool currently delivers real-time validator delinquency detection, slot lag monitoring, RPC health analysis, a Prometheus-compatible metrics exporter, and a composite health scoring engine — all from a single Rust binary with no external database dependency.

v0.1 and v0.2 are done and working. This grant covers the next phase: email/Discord/Telegram alerts, a web dashboard, and historical metrics storage. The GitHub repo is public and the code is already running.

# 2. Problem Statement

## 2.1 Validator Reliability Is a Decentralization Problem

Solana’s performance depends on validators staying healthy and current. When a validator goes delinquent, it affects the whole network — missed blocks, lower throughput, stake penalties. The problem is that most independent validator operators don’t have good tooling to catch this early. We experienced this directly.

## 2.2 Existing Solutions Are Inadequate

- Solana Beach and similar block explorers provide historical data but no real-time alerting.

- Commercial monitoring products (Datadog, New Relic) are expensive and require significant configuration for Solana-specific metrics.

- The official solana-validator CLI provides some status, but lacks continuous monitoring, alerting, or historical trending.

- No open-source, self-hosted tool exists that combines on-chain validator state with host system metrics in a Prometheus-compatible format.

## 2.3 Impact on the Ecosystem

If a validator goes delinquent and the operator doesn’t know for hours, delegators miss rewards, skip rates go up, and Foundation delegation eligibility takes a hit. A free, self-hosted tool that catches this in real time helps everyone — especially smaller operators who can’t afford commercial monitoring.

# 3. Solution

## 3.1 Architecture Overview

Solana Validator Health Dashboard is a single Rust binary that runs alongside the validator or on a separate monitoring host. It connects to a configurable RPC endpoint, polls on-chain state via the JSON-RPC API, collects host system metrics, scores validator health, and exposes everything via Prometheus — all within a configurable polling interval (default: 30 seconds).

## 3.2 Core Components

| Module | Responsibility |
| --- | --- |
| rpc.rs | Parallel async JSON-RPC calls (getHealth, getEpochInfo, getVoteAccounts, getSlot) |
| analyzer.rs | Delinquency detection, slot lag analysis, health score computation, alert generation |
| metrics.rs | System metrics collection (CPU/RAM/disk) + Prometheus gauge registry |
| prometheus_server.rs | Lightweight hyper HTTP server exposing /metrics and /health |
| display.rs | ANSI terminal dashboard with color-coded status indicators |
| models.rs | Typed structs for all RPC responses and configuration |

## 3.3 Health Scoring Engine

The health score is a composite 0–100 metric computed from multiple weighted factors: RPC health and latency, validator delinquency status, slot lag relative to network tip, and host resource utilization (CPU, memory, disk). This produces a single actionable metric operators can monitor and threshold-alert on, analogous to an uptime SLA.

## 3.4 Prometheus Integration

With prometheus_enabled = true, the dashboard exposes a /metrics endpoint at the configured port. Operators can point an existing Grafana instance at it with no extra setup. Twelve metrics are exported — everything from slot lag and delinquency status to CPU and disk usage.

# 4. Development Roadmap & Milestones

| # | Milestone | Deliverables | Duration | Budget |
| --- | --- | --- | --- | --- |
| M1 | Alert Delivery Pipeline | Email (SMTP), Discord webhook, Telegram bot integration; configurable alert rules; alert deduplication | 6 weeks | $6,000 |
| M2 | Embedded Web Dashboard | axum-based HTTP server; real-time HTML dashboard (htmx); epoch progress bar; vote credit chart | 6 weeks | $7,000 |
| M3 | Historical Metrics & Trending | SQLite time-series storage; epoch-by-epoch performance history; credit score trends; 30/90-day charts | 5 weeks | $6,000 |
| M4 | Grafana Bundle & Documentation | Pre-built Grafana dashboard JSON; alert panel; full operator docs; Docker Compose stack | 3 weeks | $3,000 |
| M5 | Multi-Validator & Skip Rate Analysis | Monitor multiple validators from one instance; skip rate calculation; epoch reward estimation | 4 weeks | $2,000 |
|  | TOTAL | 5 milestones | 6 months | $24,000 |

# 5. Budget Justification

## 5.1 Development Hours Breakdown

The $24,000 budget is structured around a solo developer rate of $60/hour, which is below market for senior Rust engineers (typical $80–$120/hour for blockchain infrastructure). The total represents approximately 400 development hours over 6 months.

| Budget Item | Hours | Cost |
| --- | --- | --- |
| Alert delivery (email/Discord/Telegram) | 60 hrs | $3,600 |
| Web dashboard (axum + htmx) | 80 hrs | $4,800 |
| Historical metrics (SQLite schema + queries) | 70 hrs | $4,200 |
| Grafana dashboard + alert panels | 40 hrs | $2,400 |
| Multi-validator & skip rate analysis | 60 hrs | $3,600 |
| Documentation, tests, CI/CD pipeline | 50 hrs | $3,000 |
| Infrastructure & tooling costs | — | $2,400 |

# 6. Ecosystem Impact & Alignment

## 6.1 Alignment with Solana Foundation Goals

- Decentralization: Lowers the technical barrier for independent validators to maintain high uptime and quality metrics, supporting the Foundation's goal of a diverse, globally distributed validator set.

- Reliability: Early delinquency detection directly reduces skip rates and missed blocks, improving network throughput and finality.

- Open source: MIT-licensed, freely deployable by any validator operator, RPC provider, or infrastructure team.

- Delegation Program: Helps validators maintain the performance metrics required for Foundation delegation eligibility, supporting the program's effectiveness.

## 6.2 Target Users

- ~2,000+ active Solana validators (mainnet + testnet) — all are direct beneficiaries.

- RPC node operators running dedicated infrastructure.

- Staking pools and delegators who want operator-level visibility into their chosen validators.

- Ecosystem monitoring services who can consume Prometheus metrics.

## 6.3 Why This Is Fundable

The Solana Foundation has historically funded validator tooling, operator education, and infrastructure that benefits the network without generating direct token revenue. This project fits squarely in that category: it is public goods infrastructure with zero monetization intent, maintained open-source, and directly measurable in terms of validator uptime improvement.

# 7. Team

Name: Marchel Penchev

Role: Lead Developer (solo)

Languages: Rust (primary), Python, TypeScript

Blockchain experience: Solana validator operations, Rust smart contract development

Current work: v0.1 and v0.2 of this project — fully implemented and operational

GitHub: github.com/mrnobody

The v0.2 codebase (submitted with this proposal) demonstrates production-quality Rust including async parallel RPC calls, typed error handling, Prometheus gauge registry, and a modular architecture that is ready for the planned v0.3–v0.5 extensions.

# 8. Success Metrics

| Metric | Target (6 months post-launch) |
| --- | --- |
| GitHub stars | 500+ |
| Unique validator deployments | 100+ |
| Grafana dashboard imports | 200+ |
| Community-submitted issues / PRs | 20+ |
| Documentation completeness | Full operator guide, API reference |

# 9. Closing Statement

Nikola found the bug. I wrote the fix. Then we kept going because the problem was bigger than one line of code. v0.2 is done and running. This grant is what takes it from a working side project to something the whole validator community can actually use.

MIT license, no token, no ongoing infrastructure cost. Just a Rust binary that tells you when something is wrong before it becomes a real problem.

We welcome the opportunity to discuss this proposal further, provide a live demonstration of the v0.2 dashboard, or adjust scope based on Foundation feedback. Thank you for your consideration.

— Marchel Penchev